# CYB333 Mid-Week Three Project Update

Student: Emmanuel Sanchez Salazar

Course: CYB333 Security Automation

Project: Password Strength Analyzer

Team: Individual

Filename target: ProjectUpdate_SanchezSalazar.docx

## 1. Project Progress Overview

Completed tasks / milestones so far:

• Selected project idea (Password Strength Analyzer) aligned to course list.

• Scaffolded repository structure: analyzer module, CLI, wordlist, samples, tests.

• Implemented scoring (length, character classes, entropy estimate), common-list checks, and pattern heuristics.

• Added human-readable and JSON reporting; created README with setup/run instructions.

• Wrote unit tests and generated demo batch inputs under samples/.

• Prepared proposal and update submission drafts under submissions/.

GitHub repository: https://github.com/Mane48/cyb333-password-strength-analyzer

GitHub repository (public): https://github.com/Mane48/cyb333-password-strength-analyzer

## 2. Remaining Work

Pending tasks and estimated timeline (final week):

• Publish GitHub remote and verify instructor can access README/code (Day 1).

• Polish scoring thresholds from demo feedback and expand wordlist if needed (Day 1–2).

• Capture screenshots / short video of successful runs for the final report (Day 2).

• Write personal reflection sections (learning, challenges, time spent) without AI authorship (Day 2–3).

• Finalize CYB_333_Project_SanchezSalazar.docx and submit Course Project (Day 3).

## 3. Challenges and Solutions

Obstacle: Balancing a ‘simple’ project idea with rubric expectations for automation depth, testing, and documentation.

Response: Focused on clean modular design, explicit checks/suggestions, batch+JSON automation hooks, and PEP 8-oriented structure rather than adding unnecessary UI complexity.

Obstacle: Avoiding unsafe handling of secrets in demos.

Response: Prefer --prompt, mask previews, and keep sample passwords synthetic.

## 4. Team Collaboration

Not applicable — individual project.

## 5. Use of AI Tools

Cursor has been used to scaffold modules (analyzer/cli/patterns), draft README sections, generate submission Word documents, and propose test cases. Example assistance: generating argparse wiring and structuring AnalysisResult as a dataclass for JSON export.

I review outputs, run pytest, and execute demo commands locally before treating work as complete. Personal reflection content for the final report remains student-authored.